Capstone Project Weekly Report

Date: October 04, 2026

Project Details:

Sponsor Company: Deloitte

Project Title: Air Conditioning Demand Forecasting & Supply Chain Optimization

Report Owner: Vani Som (PGID: 12510023)

Team Members: Arvind, Hariharan, Vani, Vedika, Sai Prashanth

Note: All the fields in the form are required.

Project Milestones:

The team successfully designed and implemented the Business Decision Intelligence and Inventory Optimization Layer, bridging predictive machine learning models with actionable supply chain execution. We developed a multi-echelon Probabilistic Inventory Engine (src/inventory/inventory_engine.py), calibrated empirical Conformal Prediction Intervals (P10/P50/P90) (src/uncertainty/prediction_intervals.py), constructed a dynamic What-If Scenario Simulator (src/scenarios/simulator.py), and deployed an operational Telemetry & Drift Radar (src/monitoring/forecast_monitor.py, src/monitoring/drift.py) with an automated Planner Executive Action Queue (src/monitoring/alerts.py).

Progress made in Current Week:

1. Probabilistic Inventory Optimization Engine: • Definitive Replenishment Formulations: Implemented src/inventory/inventory_engine.py translating SKU-level demand distributions into definitive replenishment policies: Lead Time Demand (LTD = forecast demand over the next L weeks), Safety Stock (SS = Z * sqrt(L) * sigma), and Reorder Point (ROP = LTD + SS). • Empirical Variance Derivation: Derived the weekly error dispersion sigma from the champion's out-of-sample walk-forward backtest residuals (falling back to backtest RMSE), so sigma_LTD = sqrt(L) * sigma reflects measured forecast error rather than raw demand variability. • Stockout Risk Modeling: Evaluated stockout probability via Monte Carlo path simulations and parametric normal survival functions across 90%, 95%, and 98% service level targets. • Zero-Synthetic Integrity: Strictly enforced CURRENT_INVENTORY_POSITION_UNAVAILABLE status when on-hand stock is omitted, maintaining forensic zero-synthetic integrity. 2. Uncertainty Quantification & Conformal Prediction Intervals: • Distribution-Free Conformal Intervals: Developed src/uncertainty/prediction_intervals.py providing distribution-free split-conformal prediction intervals, level-scaled from the champion's out-of-sample backtest residuals so they widen in peak season and narrow in the trough. • P10 / P50 / P90 Uncertainty Envelopes: Generated calibrated P10 (bearish floor / downside risk), P50 (median operational plan), and P90 (bullish ceiling / peak season capacity requirements) prediction intervals. • Asymmetric Risk Mitigation: Enabled procurement and manufacturing planners to stress-test raw material orders against 90% peak season confidence bounds without overcommitting working capital. 3. What-If Scenario Stress Testing & Simulation Engine: • Dynamic Operational Stress Tests: Built src/scenarios/simulator.py to evaluate supply chain resilience under planning-assumption demand scenarios (Summer Heatwave +30%, Dealer Festive Scheme +20%, Supply Chain Headwind -20%, Aggressive Market Expansion +15%, or a custom multiplier) with user-set lead time and service level. • Working Capital & Stockout Exposure: Recomputes safety stock, reorder point and safety-stock capital under each scenario for any of the 5 regional sales branches; stock-out risk is reported only when the user enters on-hand stock. 4. Live Telemetry, Statistical Drift Radar & Planner Alert Queue: • APICS Tracking Signal Telemetry: Developed src/monitoring/forecast_monitor.py tracking cumulative tracking signals (TS = sum(e_t) / MAD) on the champion's latest out-of-sample backtest fold against standard APICS quality control boundaries (+/- 4.0 'Watch', beyond +/- 6.0 'Retrain Required' flag), together with accuracy degradation versus the model's earlier folds. • Statistical Drift Radar: Implemented src/monitoring/drift.py calculating Population Stability Index (PSI) with quantile-based binning and two-sample Kolmogorov-Smirnov (KS) tests to detect demand regime shifts. • Executive Action Queue: Built src/monitoring/alerts.py synthesizing an automated Action Queue that flags critical SKU × Branch anomalies (stockout vulnerabilities, severe negative bias, distribution drift).

Tasks to finish in Next week:

• Complete Hierarchical Forecasting & Reconciliation (src/hierarchy/aggregation.py, src/hierarchy/reconciliation.py). • Implement Explainability Suite (src/explainability/shap_analysis.py). • Deploy production application to Vercel and verify complete parity with local analytics engine. • Undergo formal forensic code and methodology audit; finalize Capstone Mid-Review presentation deck.

Updates/MoM from Sponsor and Faculty Mentor:

Note: It is expected that you have at least one weekly connect with the faculty mentor and sponsor.

Updates/MoM from Sponsor:

• Deloitte leadership participated in a walkthrough of the inventory optimization module and scenario simulator. • Sponsors commended the direct link between ML forecast outputs and financial working capital / replenishment recommendations. • Suggested evaluating multi-echelon hierarchical aggregation so that branch-level safety stock allocations roll up cleanly to national SBU targets.

Updates/MoM from Faculty Mentor:

• Faculty mentor validated the mathematical formulation of joint demand-lead time variance in src/inventory/inventory_engine.py. • Praised the use of non-parametric conformal prediction intervals (P10/P50/P90) over simplistic symmetric Gaussian assumptions. • Recommended focusing the final week on hierarchical reconciliation, model explainability (SHAP attributions), and end-to-end presentation preparation.

Challenges:

Mention any technical and non-technical challenges that you faced during the current week that hindered your project progress.

Technical Challenges:

• Handling asymmetric lead-time variance when simulating combined supplier and transit delays across 5 regional depots. • Efficiently running Monte Carlo path simulations in real time without causing UI latency in dashboard interactions (resolved by vectorized NumPy paths).

Non-Technical Challenges:

• Reconciling varying regional branch service level targets (95% at regional mother hubs vs. 90% at peripheral depots) with financial carrying costs.

Mention any other queries/challenges regarding the project that you want to highlight:

Key Highlighted Action Items: • Build hierarchical reconciliation algorithms (Top-Down, Bottom-Up, MinT) to guarantee cross-echelon mathematical consistency. • Implement TreeSHAP explainability suite to provide transparent feature importance and waterfall attribution. • Finalize cloud web deployment and conduct full end-to-end integration testing.