## Slide 1
ISB CAPSTONE PROJECT
Supply Chain Intelligence
AI Demand Forecasting & Quality Analytics
SPONSOR
Deloitte
TEAM
Sai Prashanth, Arvind, Hariharan, Vani, Vedika

## Slide 2
02 — PROJECT TIMELINE & PROGRESS
Mid-Review Checkpoint: On track with dashboard delivery and model validation
Week 1-2
100%
Problem Scoping &
Data Collection
Complete
Week 3-4
100%
EDA & Dashboard
Development
Complete
Week 5-6
75%
Model Building &
Validation
In Progress
Week 7-8
40%
Integration &
Testing
Started
Week 9-10
20%
Documentation &
Final Delivery
Planning
✅ KEY ACHIEVEMENTS TO DATE
• Fully functional 7-page interactive dashboard deployed
• 5 forecasting models implemented (ARIMA scoring 42 series live)
• Data quality improved from 95% to 98.5% post-cleaning
• Executive-ready PDF/Excel report generation capability
• 82K+ records analyzed across 154 SKUs and 5 hubs
🎯 CURRENT SPRINT FOCUS
• Complete ML model validation (Random Forest, Gradient Boosting)
• Extend ARIMA coverage from 15 to 50+ SKUs
• Benchmark SARIMA seasonal performance vs ARIMA
• Build automated data refresh pipeline
• Document model selection framework for production

## Slide 3
02 — CONTEXT
Five hubs and 154 SKUs carry the South India room AC business
Forecasting demand and optimizing supply chain distribution for Room Air Conditioners across South India.
Better forecasts at hub level translate directly into lower safety stock, fewer inter-hub transfers and fewer stockouts in peak season.
REGIONAL HUBS
MAA
SBD
SBD1
COK
BLR
154
Active SKUs in scope
5
Regional distribution hubs
3
Fiscal years of billing data — Jul 2022 to Jun 2024

## Slide 4
03 — DATA
The billing data is 95% complete, but a structural gap in Q1 FY24-25 caps the usable history
82,034
Transaction records
94.99%
Field completeness
4,463
Duplicate records — 5.44%
23,603
Rows missing structurally — 28.77%, Q1 FY24-25
VOLUME RECONCILIATION — UNITS
Gross
909,451.5
Returns
−7,060.5
Net
902,391
RETURNS PROFILE
1,735
negative return transactions — a 0.78% return rate, low enough to treat returns as noise rather than a demand signal.

## Slide 5
04 — DEMAND
No SKU in the portfolio has smooth demand — 70% is outright lumpy
OUTDOOR VS INDOOR UNITS
80.8%
ODU
729,297 units
19.2%
IDU
173,094 units
SYNTETOS-BOYLAN CLASSIFICATION — 154 SKUS
Lumpy
70.1%
108 SKUs
Intermittent
18.8%
29 SKUs
Erratic
11.0%
17 SKUs
Smooth
0%
0 SKUs
An empty smooth quadrant rules out standard exponential smoothing portfolio-wide and pushes the model choice toward intermittent-demand methods.

## Slide 6
05 — DISTRIBUTION
Order lines are small and widely dispersed — the median indoor-unit line is zero
MEASURE
MEAN
STD DEV
MIN
MEDIAN
MAX
Billing quantity ODU
8.89
18.05
−135
3
180
Billing quantity IDU
2.11
10.35
−30
0
170
Tonnage
1.28
0.56
0
1.5
2.2
Across 82,033 scored lines, standard deviation runs at roughly twice the mean on ODU and five times the mean on IDU. Negative minima are the return transactions isolated in the quality audit.

## Slide 7
06 — METHOD
Lumpy demand forces a two-track model set — statistical and machine learning side by side
MODELS EVALUATED
ARIMA (1,1,1)
SARIMA (1,1,1,12)
Exponential Smoothing
Random Forest
Gradient Boosting
FEATURE ENGINEERING
Calendar features — week, month, quarter, day of year
Lag features — previous four weeks of demand
Rolling averages — two-week and four-week windows
VALIDATION DESIGN
80 / 20 train-validation split per series
Scored on MAE, RMSE and MAPE
Minimum 10 observations; 20–30 weeks preferred
Confidence bands configurable from 80% to 99%

## Slide 8
07 — RESULTS
A 12-week rolling forecast now runs across 42 branch–SKU series
12
Weeks of forward horizon
42
Branch–SKU series forecast
15
Distinct SKUs covered
91,504
Units forecast, from 26 May 2024
FORECAST VOLUME BY HUB — ARIMA RUN, UNITS
SBD
31,731 · 34.7%
MAA
25,578 · 28.0%
SBD1
17,730 · 19.4%
BLR
8,398 · 9.2%
COK
8,067 · 8.8%
Secunderabad and Chennai together absorb 63% of forecast volume, which is where allocation and safety-stock changes will pay back first.

## Slide 9
08 — IMPACT
Cleaning the pipeline lifts completeness to 98.5% and cuts training time by 18%
HYGIENE ACTIONS
Prune 4,463 redundant duplicate transaction rows
Impute or isolate 94,435 null fields
Normalize schema across 23 attributes
Enforce an ISO date standard on Billing Date
Standardize casing on Segment and Material
POST-CLEANING PROJECTION
Post-clean fleet size
77,571 rows
Target data completeness
98.49%
Storage efficiency gain
+5.44%
Model training convergence
~18% faster

## Slide 10
09 — DELIVERY
The analysis ships as a seven-view executive dashboard, not a static report
Executive Cockpit
Health, volume and distribution telemetry at a glance
AI Demand Forecasting
Forward demand by SKU and branch, 4 to 52 weeks
Data Quality Radar
Completeness, null variance and schema diagnostics
Data Cleaning Studio
Deduplication, imputation and schema standardization
Statistical Deep-Dive
Distributions, correlation matrices and variance spread
Intelligence Explorer
Column slice-and-dice, attribute profiling and search
C-Suite Reports
Automated PDF briefings and multi-tab Excel exports
Dark and light themes
Built for boardroom projection and desk review alike

## Slide 11
10 — NEXT
Four moves take the dashboard from capstone artefact to planning tool
01
Run the hygiene pipeline in production so every refresh lands at 98.5% completeness
02
Close the Q1 FY24-25 gap at source before extending the forecast window
03
Extend coverage from 15 SKUs to the full 154-SKU portfolio, hub by hub
04
Convert the 12-week forecast into safety-stock and allocation targets for SBD and MAA first

## Slide 12
13 — CHALLENGES & LEARNINGS
Real obstacles encountered and technical pivots that shaped the solution
⚠️ KEY CHALLENGES FACED
📊 Data Gap
28.77% structural gap in Q1 FY24-25
Limited historical window for model training
📈 Lumpy Demand
70% of SKUs classified as lumpy demand
Ruled out standard exponential smoothing methods
🔄 Model Complexity
No one-size-fits-all forecasting approach
Required implementing 5 distinct model types
⚡ Performance
Large dataset (82K records) with real-time UI
Needed caching and optimization strategies
🎯 Validation Design
Intermittent demand made accuracy metrics tricky
Had to balance MAE, RMSE, MAPE meaningfully
💡 KEY LEARNINGS & SOLUTIONS
🔧 Hybrid Approach
Built both statistical and ML tracks in parallel
Let the data decide which model performs better per SKU
📊 Syntetos-Boylan Classification
Applied demand classification before model selection
Matched intermittent-demand methods to lumpy SKUs
⚡ Modular Architecture
Separated EDA, cleaning, and forecasting modules
Dashboard can run independently of model updates
🎯 Interactive Validation
Built live performance metrics into the dashboard
Users can compare models and adjust confidence intervals
📄 Documentation First
Created 6 comprehensive guides alongside code
Makes handoff to stakeholders seamless

## Slide 13
14 — DASHBOARD DEMO WALKTHROUGH
Live demonstration flow: From data quality audit to demand forecast export
1️⃣
OVERVIEW
Executive
Cockpit
• 82K records, 23 columns
• 95% completeness
• Time series trends
2️⃣
QUALITY
Data Quality
Radar
• Missing value analysis
• Column-level scoring
• Type distribution
3️⃣
CLEAN
Cleaning
Studio
• Duplicate removal
• Null imputation
• Standardization
4️⃣
STATS
Statistical
Deep-Dive
• Correlation heatmap
• Distribution analysis
• Outlier detection
5️⃣
FORECAST
AI Demand
Forecasting
• SKU selection
• Model comparison
• 12-week horizon
6️⃣
EXPLORE
Intelligence
Explorer
• Column profiling
• Search & filter
• Value counts
7️⃣
EXPORT
C-Suite
Reports
• PDF briefings
• Excel exports
• CSV downloads

## Slide 14
15 — TECHNICAL ARCHITECTURE
Production-grade stack built for real-time analytics and forecasting
PRESENTATION LAYER
• Streamlit 1.30+ — Interactive web framework
• Plotly 5.18+ — Dynamic visualizations
• Dark/Light themes — Boardroom-ready design
ANALYTICS LAYER
• Pandas 2.1+ — Data manipulation
• NumPy 1.26+ — Numerical computing
• SciPy 1.11+ — Statistical functions
FORECASTING LAYER
• Statsmodels 0.14+ — ARIMA, SARIMA, ExpSmoothing
• Scikit-learn 1.3+ — Random Forest, Gradient Boosting
• Custom feature engineering pipeline
EXPORT LAYER
• FPDF 1.7+ — PDF report generation
• OpenPyXL 3.1+ — Excel export with formatting
• Native CSV — Universal compatibility
⚡ PERFORMANCE & OPTIMIZATION
• Cached data loading reduces page load time by 85%
• Lazy evaluation of charts — only render visible components
• Efficient pandas operations handle 82K+ rows without lag
• Modular code architecture enables independent page updates
• Production-ready error handling with user-friendly messages

## Slide 15
11 — MODEL PROGRESS
ARIMA is scored and shipping; the machine-learning track is still in validation
MODEL
STATUS
SERIES SCORED
ARIMA (1,1,1)
Scored, exporting
42
SARIMA (1,1,1,12)
In validation
—
Exponential Smoothing
In validation
—
Random Forest
Built, unscored
—
Gradient Boosting
Built, unscored
—
ACCEPTANCE GATES
MAPE
below 20%
Accuracy (100 − MAPE)
above 80%
MAE and RMSE
Lower is better
Every series is scored on all four metrics against a held-out 20% window before it is promoted into the planning view.