Capstone Project Weekly Report

Reporting Week: Week ending September 13, 2026

Sponsor Company: Deloitte

Project Title: Air Conditioning Demand Forecasting & Supply Chain Optimization

Report Owner: Sai Prashanth

Team Members: Arvind, Hariharan, Vani, Vedika, Sai Prashanth

## Project Milestones

The team progressed from exploratory analysis and data-quality assessment towards forecasting, analytical outputs and a business-facing application. The week's work focused on translating the identified demand patterns into a usable forecasting and supply-chain intelligence solution.

## Progress Made in Current Week

## 1. Data Preparation & Forecasting Pipeline

Refined the data preparation workflow to create a consistent modelling-ready dataset.

Validated the weekly SKU-depot aggregation approach and aligned ODU and IDU quantities with the defined demand target.

Continued handling of zero-demand observations, negative sales returns and inconsistent categorical values as separate data-quality cases.

Performed validation checks on the transformed dataset to reduce the risk of data leakage and inconsistent feature generation.

## 2. Feature Engineering

Developed temporal features such as week, month, quarter and seasonal indicators.

Created lag-based demand features to capture recent SKU demand behaviour.

Developed rolling demand statistics to represent recent demand level and variability.

Explored demand-frequency and intermittency indicators to distinguish lumpy, intermittent and more frequent demand patterns.

Prepared hierarchical aggregation keys to support SKU, regional hub and broader portfolio-level analysis.

## 3. Forecasting Model Development

Established benchmark forecasting approaches using Naive, Moving Average and Croston SBA methods.

Continued evaluation of Croston SBA for sparse and lumpy SKU demand.

Initiated comparison with tree-based machine-learning approaches such as LightGBM/XGBoost.

Focused model evaluation on the weekly forecasting grain to maintain consistency with the approved target definition.

Recognized that model performance should be assessed separately across demand categories rather than relying only on portfolio-level accuracy.

## 4. Dashboard / Application Development

Progressed the business-facing dashboard to present demand and supply-chain insights in an accessible format.

Structured the application to provide portfolio-level and SKU/depot-level views.

Included analytical views intended to help identify high-demand SKUs, intermittent/lumpy products and regional demand patterns.

Worked towards connecting forecasting outputs with actionable supply-chain interpretation rather than presenting model metrics alone.

Prepared the application for stakeholder review and demonstration.

## 5. Business & Model Observations

The high proportion of lumpy demand identified during Week 1 continues to justify a hybrid forecasting strategy rather than a single model for every SKU.

Weekly aggregation provides a more practical modelling basis for the current business problem than relying solely on daily observations.

Forecast accuracy and business usefulness need to be evaluated together, particularly for sparse-demand SKUs.

The final solution should support both detailed SKU-depot decisions and higher-level regional/portfolio monitoring.

## Updates / MoM from Sponsor

The team continued to track the open business-rule questions raised with Deloitte regarding the treatment of structurally incomplete records and sales returns.

The final production hierarchy remains an important dependency for scaling the feature-engineering and forecasting pipeline.

The team is aligning the dashboard and model outputs with the expected business decision-making use case.

## Updates / MoM from Faculty Mentor

Progress on feature engineering, baseline forecasting and the business-facing application was reviewed.

The team continued to align the modelling approach with intermittent and lumpy demand characteristics.

Emphasis was placed on maintaining a clear comparison between statistical baselines and machine-learning models and explaining the results from a business perspective.

## Challenges

## Technical Challenges

High demand intermittency continues to make conventional forecasting approaches unsuitable for a large portion of the SKU portfolio.

Extended zero-demand periods require careful construction of lag and rolling features.

ODU/IDU billing imbalance requires consistent target aggregation to avoid misleading demand estimates.

Model comparison across different demand profiles requires more than a single aggregate accuracy metric.

The structural missingness in the April–June 2024 period remains a consideration for final training-data selection.

## Non-Technical Challenges

Pending confirmation of certain business rules from Deloitte may affect the final modelling hierarchy and treatment of specific records.

The team needs continued coordination between data preparation, modelling, dashboard development and documentation activities.

Balancing technical model development with preparation of a clear client-facing demonstration remains an important focus.

## Key Highlighted Action Items

Finalize the treatment of structurally incomplete April–June 2024 records.

Confirm the final SKU-depot versus higher-level forecasting hierarchy with Deloitte.

Finalize sales-return treatment in the forecasting dataset.

Complete baseline versus ML model benchmarking.

Finalize the preferred modelling approach by demand category.

Continue integration and refinement of forecasting outputs within the dashboard/application.

## Tasks to Finish in Next Week

Complete model benchmarking and document comparative performance.

Finalize the feature-engineering pipeline and validation checks.

Evaluate model performance across lumpy, intermittent and erratic demand categories.

Refine the dashboard with finalized forecast and supply-chain insights.

Prepare model interpretation and business recommendations for sponsor/faculty review.

Document the end-to-end solution architecture, modelling methodology and assumptions.