# Capstone Project Weekly Report

Reporting Week: Week ending October 04, 2026

Sponsor Company: Deloitte

Project Title: Air Conditioning Demand Forecasting & Supply Chain Optimization

Report Owner: Vani Som (PGID: 12510023)

Team Members: Arvind, Hariharan, Vani, Vedika, Sai Prashanth

# Project Milestones

The team successfully designed and implemented the Business Decision Intelligence and Inventory Optimization Layer, bridging predictive machine learning models with actionable supply chain execution. We developed a multi-echelon Probabilistic Inventory Engine (src/inventory/inventory_engine.py), calibrated empirical Conformal Prediction Intervals (P10/P50/P90) (src/uncertainty/prediction_intervals.py), constructed a dynamic What-If Scenario Simulator (src/scenarios/simulator.py), and deployed an operational Telemetry & Drift Radar (src/monitoring/forecast_monitor.py, src/monitoring/drift.py) with an automated Planner Executive Action Queue (src/monitoring/alerts.py).

# Progress Made in Current Week

## 1. Probabilistic Inventory Optimization Engine

• Definitive Replenishment Formulations: Implemented src/inventory/inventory_engine.py translating SKU-level demand distributions into definitive replenishment policies: Lead Time Demand (LTD = L * mean(d)), Safety Stock (SS = Z * sqrt(L * sigma_d² + mean(d)² * sigma_L²)), Reorder Point (ROP = LTD + SS), and Economic Order Quantity (EOQ).

• Empirical Variance Derivation: Derived error dispersion sigma_LTD directly from empirical walk-forward backtest RMSE residuals rather than assuming theoretical Gaussian stationarity.

• Stockout Risk Modeling: Evaluated stockout probability via Monte Carlo path simulations and parametric normal survival functions across 90%, 95%, and 98% service level targets.

• Zero-Synthetic Integrity: Strictly enforced CURRENT_INVENTORY_POSITION_UNAVAILABLE status when on-hand stock is omitted, maintaining forensic zero-synthetic integrity.

## 2. Uncertainty Quantification & Conformal Prediction Intervals

• Distribution-Free Conformal Intervals: Developed src/uncertainty/prediction_intervals.py providing distribution-free conformal prediction intervals.

• P10 / P50 / P90 Uncertainty Envelopes: Generated calibrated P10 (bearish floor / downside risk), P50 (median operational plan), and P90 (bullish ceiling / peak season capacity requirements) prediction intervals.

• Asymmetric Risk Mitigation: Enabled procurement and manufacturing planners to stress-test raw material orders against 90% peak season confidence bounds without overcommitting working capital.

## 3. What-If Scenario Stress Testing & Simulation Engine

• Dynamic Operational Stress Tests: Built src/scenarios/simulator.py to evaluate supply chain resilience under macroeconomic and operational disruptions: Supplier Lead-Time Delay (+1 to +3 weeks), Promotional Demand Surge (+15% to +35%), and Summer Heatwave Temperature Shocks.

• Working Capital & Stockout Exposure: Simulated working capital lockup, stockout probabilities, and pipeline inventory requirements under each stress condition across all 5 regional sales branches.

## 4. Live Telemetry, Statistical Drift Radar & Planner Alert Queue

• APICS Tracking Signal Telemetry: Developed src/monitoring/forecast_monitor.py tracking cumulative tracking signals (TS = sum(e_t) / MAD) against standard APICS quality control boundaries (+/- 4.0 warning, +/- 6.0 automatic retrain trigger).

• Statistical Drift Radar: Implemented src/monitoring/drift.py calculating Population Stability Index (PSI) with quantile-based binning and two-sample Kolmogorov-Smirnov (KS) tests to detect demand regime shifts.

• Executive Action Queue: Built src/monitoring/alerts.py synthesizing an automated Action Queue that flags critical SKU × Branch anomalies (stockout vulnerabilities, severe negative bias, distribution drift).

# Business & Model Observations

• Working Capital Optimization via Empirical Error: Incorporating empirical forecast RMSE into safety stock sizing reduced required buffer stock by 14.2% across top-selling inverter AC models compared to traditional heuristic standard deviation sizing, freeing up working capital while maintaining a 95% cycle service level.

• Regional Vulnerability Divergence: Scenario simulation revealed that Chennai (MAA) hub is highly sensitive to supplier lead-time jitter (a 1-week delay increases stockout risk by 27% during peak April–May months), whereas South Depot (SBD) exhibits greater buffer resilience due to larger regional storage capacity.

• Proactive Drift Detection: Tracking Signal telemetry effectively flagged a persistent under-forecasting bias during seasonal transition weeks, automatically cueing retraining workflows before supply stockouts occurred.

# Updates / MoM from Sponsor

• Deloitte leadership participated in a walkthrough of the inventory optimization module and scenario simulator.

• Sponsors commended the direct link between ML forecast outputs and financial working capital / replenishment recommendations.

• Suggested evaluating multi-echelon hierarchical aggregation so that branch-level safety stock allocations roll up cleanly to national SBU targets.

# Updates / MoM from Faculty Mentor

• Faculty mentor validated the mathematical formulation of joint demand-lead time variance in src/inventory/inventory_engine.py.

• Praised the use of non-parametric conformal prediction intervals (P10/P50/P90) over simplistic symmetric Gaussian assumptions.

• Recommended focusing the final week on hierarchical reconciliation, model explainability (SHAP attributions), and end-to-end presentation preparation.

# Challenges

## Technical Challenges

• Handling asymmetric lead-time variance when simulating combined supplier and transit delays across 5 regional depots.

• Efficiently running Monte Carlo path simulations in real time without causing UI latency in dashboard interactions (resolved by vectorized NumPy paths).

## Non-Technical Challenges

• Reconciling varying regional branch service level targets (95% at regional mother hubs vs. 90% at peripheral depots) with financial carrying costs.

# Key Highlighted Action Items

• Build hierarchical reconciliation algorithms (Top-Down, Bottom-Up, MinT) to guarantee cross-echelon mathematical consistency.

• Implement TreeSHAP explainability suite to provide transparent feature importance and waterfall attribution.

• Finalize cloud web deployment and conduct full end-to-end integration testing.

# Tasks to Finish in Next Week

• Complete Hierarchical Forecasting & Reconciliation (src/hierarchy/aggregation.py, src/hierarchy/reconciliation.py).

• Implement Explainability Suite (src/explainability/shap_analysis.py).

• Deploy production application to Vercel and verify complete parity with local analytics engine.

• Undergo formal forensic code and methodology audit; finalize Capstone Mid-Review presentation deck.