# Capstone Project Weekly Report

Reporting Week: Week ending September 20, 2026

Sponsor Company: Deloitte

Project Title: Air Conditioning Demand Forecasting & Supply Chain Optimization

Report Owner: Hariharan N

Team Members: Arvind, Hariharan, Vani, Vedika, Sai Prashanth

# Project Milestones

The team finalized the development of the business-facing AI Intelligence & Demand Forecasting Dashboard and executed extensive statistical model forecasting (ARIMA & Exponential Smoothing). The interactive Streamlit dashboard is now fully functional, processing 82K+ records across 7 comprehensive modules. This marks a critical milestone in transitioning from model experimentation to deployment and stakeholder presentation.

# Progress Made in Current Week

## 1. Dashboard & Application Development

Developed a comprehensive Streamlit-based dashboard featuring a modern, interactive UI. Key features include:

• 7 robust modules: Executive Overview, Data Quality Radar, Data Cleaning Studio, Statistical Deep-Dive, Intelligence Explorer, AI Demand Forecasting, and C-Suite Reports.

• Integrated real-time data processing for 82,034 validated SAP billing entries across 5 regional branches, achieving a 94.99% baseline data completeness benchmark.

• Embedded export functionalities allowing stakeholders to download analyses in PDF, Excel, or CSV formats.

• Built with a modern tech stack (Python, Streamlit, Plotly, Pandas, Scikit-learn, FPDF).

## 2. Forecasting Model Execution & Evaluation

Executed multiple statistical and ML forecasting algorithms and evaluated their outputs:
• Simulated Exponential Smoothing models successfully for high-volume SKUs (e.g., RL50UV16U2 in Chennai MAA) with customizable parameters (24-week horizon, 95% confidence intervals).

• Extracted and evaluated ARIMA forecast results across 504 branch-SKU combinations over a 12-week horizon.

• Identified anomalous behavior in unbounded statistical models (e.g., ARIMA produced negative demand predictions, dropping to -104 units), highlighting the necessity to enforce zero-bounding for lumpy demand scenarios.

## 3. Data Quality & Interactive Analytics

Implemented automated Data Quality tracking and Cleaning tools within the dashboard to monitor the 5.01% null density and 4,463 duplicate records dynamically. developed dynamic visualizations including pie charts for branch share distribution (e.g., Chennai contributing 47.8% for top SKUs) and interactive line charts for time-series trends.

## 4. Presentation Deck Prepared

Compiled a comprehensive presentation deck to showcase the Capstone outcomes, detailing the dashboard's architecture, ML integration, and direct business use cases like inventory planning, production capacity, and budget allocation.

# Business & Model Observations

• The AI Dashboard provides a clear, real-time visualization of component billing imbalances and intermittent demand spikes, significantly aiding supply chain interpretation.
• ARIMA models, while standard, require strict non-negativity constraints or should be substituted with ML/Tree-based models for SKUs demonstrating erratic and lumpy behavior.
• The unified platform effectively bridges the gap between raw statistical output and actionable business insights.

# Updates / MoM from Sponsor

• Continued tracking open queries regarding the treatment of structurally incomplete records.
• Alignment is underway regarding the dashboard's capacity to support SKU-depot decisions vs. portfolio monitoring.

# Updates / MoM from Faculty Mentor

• Progress on the Streamlit application and baseline model outputs were reviewed.
• Emphasis placed on explaining the ARIMA baseline shortcomings and highlighting ML performance enhancements from a business perspective.

# Challenges

## Technical Challenges

• Addressing the negative forecast values generated by traditional ARIMA models for intermittent demand SKUs.

• Managing application memory and caching within Streamlit to handle the 82,000+ records and interactive Plotly visualizations smoothly.

## Non-Technical Challenges

• Awaiting final confirmation from Deloitte on specific business rules to fully lock the final deployment hierarchy.

• Balancing technical model refinement with client-facing demonstration preparation.

# Key Highlighted Action Items

• Enforce zero-bound constraints on all statistical baseline models (ARIMA, Exponential Smoothing).
• Conduct the final stakeholder presentation and dashboard demonstration with Deloitte.
• Package the final codebase, model artifacts, and executive reporting suite for handover.

# Tasks to Finish in Next Week

• Finalize and present the Capstone project to the Deloitte sponsor and ISB faculty mentor.

• Implement bounding logic for negative model predictions.

• Complete the end-to-end solution architecture documentation and submit the final Capstone deliverables.