Capstone Project Weekly Report

Date: August 23, 2024

Project Details:

- Sponsor Company: Deloitte

- Project Title: Air Conditioning Demand Forecasting & Supply Chain Optimization

Report Owner: Sai Prashanth

Team Members: Arvind, Hariharan, Vani, Vedika, Sai Prashanth

Note: All the fields in the form are required.

Project Milestones:

Progress made in Current Week:

During Week 1, the team established a clean data foundation, evaluated target metrics, performed exploratory data analysis (EDA), diagnosed quality anomalies, and categorized demand intermittency. 1. Key Data Portfolio Metrics - Total Transaction Records: 82,033 clean billing records spanning July 16, 2022 to June 30, 2024 (625 unique transaction calendar days across 3 fiscal years). - Net Volume: 902,391.0 units (Gross shipments: 909,451.5 units; Sales returns: -7,060.5 units). - Active SKU Portfolio: 154 Room Air Conditioner (RA) SKUs across 5 Regional Hubs (MAA - Chennai: 35.82%, SBD - South Depot: 27.07%, SBD1: 16.78%, COK - Cochin: 11.07%, BLR - Bengaluru: 9.26%). 2. Schema Documentation & Data Quality Audit - Schema Mapping: Analyzed 23 raw fields. Identified 3 redundant system copy columns (Material.1, SALES OFFICE CODE.1, Tonnage.1) and 1 static constant (SBU/MatGroup3) targeted for pruning. - Structural Temporal Missingness: Identified 23,603 rows (28.77% of dataset) with null entries for Billing Doc., Item, Stor. Location, and Dealer Name. 100% of these nulls concentrate strictly between April 3, 2024 and June 30, 2024 (Q1 FY24-25), indicating a structural pipeline shift rather than random missingness. - Sales Returns & Negative Adjustments: 1,735 transactions record negative quantities totaling -7,060.5 units (0.78% return rate), primarily in top-volume inverter models (13S/15S) in MAA, BLR, and SBD. - Zero Volumes & Formatting: Identified 243 rows with 0.0 ODU/IDU quantities and minor text variations in Star Rating. 3. Demand Dynamics & Target Variable Definition - Component Asymmetry (ODU vs. IDU): Outdoor Units (RA-ODU: 729,297.0 net units / 80.8%) outnumber Indoor Units (RA-IDU: 173,094.0 net units / 19.2%), showing unbundled SAP billing. - Target Formulation: Primary target variable yi,j,t defined for SKU i, depot j, and week t: yi,j,t = Billing Quantity ODUi,j,t + Billing Quantity IDUi,j,t - Syntetos-Boylan Intermittency Classification (ADI = 1.32, CV² = 0.49): - Lumpy Demand (70.1% / 108 SKUs): High intermittency (ADI ≥ 1.32) and high volatility (CV² ≥ 0.49). - Intermittent Demand (18.8% / 29 SKUs): Sparse demand (ADI ≥ 1.32) with stable order sizes (CV² < 0.49). - Erratic Demand (11.0% / 17 SKUs): Frequent orders (ADI < 1.32) with quantity spikes (CV² ≥ 0.49). - Smooth Demand (0.0% / 0 SKUs): No continuous stationary series exists at daily resolution.

Tasks to finish in Next week:

- Data Preprocessing & Pipeline Build: Implement automated ETL scripts to drop duplicate columns (Material.1, SALES OFFICE CODE.1, Tonnage.1), handle zero-quantity rows, and standardize star rating text formats. - Feature Engineering: Construct temporal feature sets including lag variables, rolling seasonal statistics, cooling degree day (CDD) proxies, and hierarchical aggregate keys. - Baseline Modeling Benchmark: Develop baseline models (Croston SBA, Naive, Moving Average) and benchmark against Zero-Inflated Gradient Boosting regressors (LightGBM/XGBoost) at the weekly level.

Updates/MoM from Sponsor and Faculty Mentor:

Note: It is expected that you have at least one weekly connect with the faculty mentor and sponsor. If you were not able to schedule meetings with the sponsor or faculty mentor in the current week, please mention the reason for your inability to meet with the Sponsor or Faculty Mentor.

Updates/MoM from Sponsor:

The team formally submitted four strategic technical queries to Deloitte project sponsors to finalize Phase 2 business logic: - Q1 FY24-25 Data Ingestion Shift: Clarifying whether the 23,603 un-invoiced records (April–June 2024) represent order pipeline off-take, secondary dealer sales, or an SAP export format shift. - Q2 Component Billing Asymmetry: Confirming if 4:1 ODU-to-IDU ratio stems from separate billing entities or requires independent forecasting models per stream. - Q3 Sales Return Credit Processing: Determining whether the 1,735 negative return records (-7,060.5 units) should be back-dated to original invoice dates or posted in event weeks. - Q4 Model Granularity & Hierarchy Alignment: Defining whether inventory targets will deploy at the Weekly SKU-Depot level (154 × 5 hubs) or National SBU level.

Updates/MoM from Faculty Mentor:

- Reviewed Week 1 EDA deliverables, Syntetos-Boylan intermittency categorization, and schema findings. - Approved the weekly target aggregation level (yi,j,t) and recommended benchmarking Croston SBA against tree-based ensemble models for lumpy SKUs.

Challenges:

Mention any technical and non-technical challenges that you faced during the current week that hindered your project progress. Enter "NA" if you didn't face any challenges.

Technical Challenges:

- Severe Demand Intermittency: 70.1% of SKUs (108 SKUs) exhibit lumpy demand profiles with 0% smooth SKUs, causing standard linear and ARIMA models to fail. - Structural Metadata Missingness: 28.77% of dataset records (23,603 rows) in Q1 FY24-25 lack invoice metadata (Billing Doc., Dealer Name, Item, Stor. Location). - Component Billing Imbalance: Unbundled 4:1 dispatch ratio between ODU (80.8%) and IDU (19.2%) requires careful target variable alignment.

Non-Technical Challenges:

- Awaiting formal sponsor feedback from Deloitte on business logic rules for un-invoiced pipeline data and credit return handling.

Mention any other queries/challenges regarding the project that you want to highlight:

Key Highlighted Action Item - Confirmation of production hierarchy alignment (Weekly SKU-Regional Sales Office level vs. Aggregated National SBU level) is required from Deloitte prior to scaling Phase 2 feature engineering pipelines.